## Objective

Implement a complete technical SEO, indexing, metadata, and performance setup for a Next.js website hosted on Vercel with Supabase CMS.

The implementation should ensure:

- Fast loading across desktop and mobile

- Proper indexing by search engines

- Dynamic SEO metadata managed through the CMS

- Automatic sitemap updates

- Strong Core Web Vitals

- Clean crawlability

- Future scalability as new content is added

# Already Completed (Not Included in Scope)

The following have already been completed and should NOT be included in the quotation.

- Domain ownership verification

- Google Analytics 4 (GA4) installation

- Google Search Console property setup

- Google Search Console verification

# Phase 1 — Search Engine & Analytics Setup (Critical)

## 1. Microsoft Clarity

Install Microsoft Clarity across the entire website.

Requirements:

- Install Clarity tracking on all public pages

- Verify recordings and heatmaps are collecting data after deployment

- Ensure tracking continues to work after future deployments

## 2. Bing Webmaster Tools

Configure Bing Webmaster Tools.

Requirements:

- Import or verify the website

- Submit sitemap.xml

- Check for crawl and indexing issues

- Enable IndexNow

IndexNow Requirements:

Automatically notify Bing whenever:

- A Quest is published

- A Quest is updated

- A Quest is deleted

- A Deal is published

- A Deal is updated

- A Deal is deleted

- A Blog is published

- A Blog is updated

- A Blog is deleted

- A CMS page is updated

# Phase 2 — Dynamic XML Sitemap (Critical)

Generate a fully dynamic XML sitemap.

Automatically update whenever content is:

- Published

- Updated

- Deleted

Include:

- Homepage

- CMS pages

- Blog posts

- Quest pages

- Deal pages

- Category pages

Requirements:

- Automatically include newly published pages

- Automatically remove deleted pages

- Automatically update <lastmod>

- Include only canonical URLs

- Include only indexable pages

- Exclude:

  - Admin pages

  - Redirect URLs

  - 404 pages

  - Noindex pages

# Phase 3 — robots.txt (Critical)

Generate a dynamic robots.txt file.

Requirements:

Allow crawling of:

- Homepage

- CMS pages

- Blog pages

- Quest pages

- Deal pages

- Category pages

Block:

- Admin dashboard

- Authentication pages

- Internal system routes

Reference sitemap.xml.

# Phase 4 — Dynamic SEO Metadata (Critical)

Create editable SEO fields within the CMS (similar to the current SEO panel). SEO metadata must be editable through the CMS, stored in the database, and rendered server-side in the HTML <head> for every public page. SEO updates must not require code changes or hardcoded values.

SEO metadata must be editable through the CMS and must not be hardcoded into the application.

Applicable pages:

- Homepage

- About

- Contact

- FAQ

- Privacy Policy

- Terms & Conditions

- Partner

- Blog posts

- Categories (if CMS-managed)

Each page should include editable fields for:

- SEO Title

- Meta Description

- Canonical URL (optional override)

- Meta Robots (Index / No Index)

- Open Graph Title

- Open Graph Description

- Open Graph Image

- URL Slug (where applicable)

Requirements:

- Live search preview updates while typing

- Character counter for SEO Title

- Character counter for Meta Description

- SEO metadata must be editable through the CMS, stored in the database, and rendered server-side in the HTML <head> for every public page. SEO updates must not require code changes or hardcoded values.

- SEO changes reflected immediately after saving

- No code changes required to update SEO

# Phase 5 — Canonical URLs (Critical)

Automatically generate canonical URLs for every public page.

Requirements:

- One canonical URL per page

- Dynamic generation

- Manual override through CMS SEO fields

- Prevent duplicate content

# Phase 6 — Structured Data (Schema.org) (Critical)

Implement dynamic JSON-LD schema.

Website

- Organization

- WebSite

Homepage

- Organization

- WebSite

Blog

- Article

FAQ

- FAQPage

Breadcrumbs

- BreadcrumbList

Quest Pages

Use the most appropriate schema depending on content, such as:

- Course

- EducationalOccupationalProgram

- Event

- JobPosting

- Article

Deal Pages

Use the most appropriate schema depending on listing type, such as:

- Offer

- Product

- Course

- Event

- JobPosting

Schema should populate dynamically from CMS content.

# Phase 7 — Image SEO (Critical)

Optimize all website images.

Requirements:

- Automatic compression

- AVIF where supported

- WebP fallback

- Responsive image sizes

- Width & Height attributes

- Lazy loading below the fold

- Preload the Largest Contentful Paint (hero) image

- Proper implementation of Next.js next/image

- Editable Alt Text field within the CMS

# Phase 8 — Performance & Core Web Vitals (Critical)

Optimize every public page for Google's Core Web Vitals.

Performance Targets

- Mobile PageSpeed Insights score: 90+

- Desktop PageSpeed Insights score: 95+

Core Web Vitals Targets

- Largest Contentful Paint (LCP): < 2.5s (Target: < 1.8s)

- Interaction to Next Paint (INP): < 200ms

- Cumulative Layout Shift (CLS): < 0.1

- Time to First Byte (TTFB): < 800ms (Target: < 500ms)

- First Contentful Paint (FCP): < 1.8s

Optimisations should include:

### Images

- Compression

- Responsive sizing

- AVIF/WebP conversion

- Hero image preload

- Lazy loading

### JavaScript

- Remove unused JavaScript

- Code splitting

- Dynamic imports

- Tree shaking

- Defer non-critical JavaScript

- Reduce unnecessary third-party scripts

### CSS

- Minify CSS

- Remove unused CSS

- Eliminate render-blocking CSS

### Fonts

- Preload primary fonts

- font-display: swap

- Remove unused font weights

### Server

- Improve TTFB

- Browser caching

- Vercel CDN optimisation

- Optimise SSR/SSG where appropriate

### Database

- Optimise Supabase queries

- Fetch only required fields

- Prevent duplicate requests

- Use pagination where appropriate

Deliverables:

Provide before-and-after Google Lighthouse and PageSpeed Insights reports.

# Phase 9 — URL Redirects (Critical)

Implement automatic 301 redirects.

Requirements:

- Automatically create a 301 redirect whenever a page slug changes

- Preserve SEO value

- Prevent broken links

Ensure:

- No redirect chains

- No redirect loops

# Phase 10 — Custom 404 Page (Recommended)

Create a custom 404 page including:

- Search functionality

- Suggested content

- Homepage button

# Phase 11 — Crawlability (Recommended)

Ensure:

- All intended public pages are crawlable

- Only intended public pages are indexable

- No orphan pages

- No accidental noindex tags

- Sitemap contains only canonical URLs

# Project Deliverables

The project will only be considered complete after providing:

- Google PageSpeed Insights report (before & after)

- Google Lighthouse report (before & after)

- Rich Results Test passes

- Schema Validator passes

- robots.txt validation

- sitemap.xml validation

- Bing Webmaster Tools successfully configured

- Microsoft Clarity successfully collecting data

- IndexNow confirmed to be working